# PAUTALIA Real Estate Platform — Development Proposal Summary

This document summarizes the scope, investment, timeline, and technical requirements for the development of the Pautalia real estate sales platform for the Kyustendil project.

## 1. Project Objective

The goal of the platform is to create a dedicated digital sales channel for the development, allowing potential buyers to explore apartments, compare units, and submit enquiries before construction is completed. The platform will replace reliance on third‑party listing portals and provide a branded online presence for the project.

## 2. Platform Scope

The system will include the following components:

Marketing website for the project

Apartment finder with filters (bedrooms, floor, area, price, availability)

Individual unit pages with floorplans and specifications

Lead generation forms connected to a database

Admin interface to update apartment availability

SEO optimized structure for individual unit URLs

Analytics and visitor tracking

Digital Twin 360° apartment walkthroughs (optional add‑on per typology)

## 3. Platform Architecture and Scalability

The platform will be built to support future expansion beyond the initial building. The system architecture allows the addition of multiple buildings and eventually multiple residential complexes in different cities without requiring major redevelopment.

Structure of the platform:

Project → Buildings → Floors → Apartment Typologies → Individual Units

## 4. Development Timeline

The estimated development timeline is approximately 12 weeks including development, testing, and client review cycles.

Week 1–2: Project setup, infrastructure, design system

Week 3–5: Marketing website and core layout

Week 6–7: Apartment finder and unit detail pages

Week 8: CMS and admin functionality

Week 9–10: Integration and testing

Week 11–12: Final review, deployment, and launch

## 5. Development Effort Estimate

Base platform development: ~100 hours

Digital twin system integration: ~35 hours

Total estimated development effort: ~135 hours

## 6. Investment Structure

Track A — Base Platform

Includes marketing website, apartment finder, unit pages, admin panel, lead system, analytics, and deployment.

Estimated investment: €3,200

Track B — Digital Twin Walkthroughs

Immersive 360° apartment walkthroughs integrated into the platform. Activated per apartment typology once panorama renders are delivered.

First typology: €750

Each additional typology: €110

## 7. Domains and Infrastructure

The following domains will be registered for the project:

pautalia.com

pautalia.bg

pautalia.eu

Estimated annual infrastructure cost (hosting, backups, and domain renewals): approximately €120–€150 per year.

## 8. Required Materials from the Developer / Architect

Apartment inventory list (unit number, floor, area, price)

Architectural floorplans for each typology

Building render images for marketing pages

360° interior panorama renders for each room of a typology

Panorama render technical requirements:

Equirectangular panorama format

Resolution minimum 12000 × 6000

Aspect ratio 2:1

Camera height approximately 1.6m

One panorama per room (living room, bedroom, hallway, bathroom, balcony)

## 9. Next Steps

Confirm scope of the base platform (Track A)

Register the project domains

Provide architectural materials and unit inventory

Begin development and staging setup

Once the panoramas are available from the rendering studio, the digital twin walkthroughs can be activated and integrated into the platform.