PAUTALIA Real Estate Sales Platform with Digital Twin Add-on Prepared by Eryze Studio; March 2026. Kyustendil, Bulgaria; Version 1.0 · Confidential.

# Executive Summary

This proposal outlines the design and development of Pautalia — a self-hosted, branded digital sales platform for an off-plan real estate development in Kyustendil, Bulgaria. The platform enables prospective buyers to discover, compare, and enquire about apartments before construction completes, replacing the traditional dependence on third-party property portals and physical showrooms.

The project is structured in two independent tracks:

| Track A — MVP Base Platform | Track B — Digital Twin (Add-on) |
| --- | --- |
| €3,200 flat · 12 weeks | €750 per typology · Separate contract · Activates when panoramas are delivered |
| Full website, apartment finder, CMS, lead system, admin panel, analytics, security hardening, and launch. | Immersive 360° apartment walkthrough with live floorplan overlay, information hotspots, room-to-room navigation, and in-tour lead capture. Powered by Photo Sphere Viewer (open source, MIT licensed — zero recurring licensing cost). |

The platform is designed from day one to support multiple buildings, multiple typologies, and eventual expansion to a second complex or city — without architectural changes or code rewrites. Scaling is a matter of content and configuration.

Infrastructure cost after launch: €82.96/year (Hetzner VPS + backups). No SaaS licensing. No per-seat fees. Full code and data ownership.

# Contents

1  Project Overview

2  MVP — Base Platform (Track A)

3  Digital Twin Add-on (Track B)

4  Scaling Plan

5  Technical Approach

6  What We Need from You

7  Investment & Payment Schedule

8  Rendering Studio Brief

9  Next Steps

# 1  Project Overview

## 1.1  What We Are Building

Pautalia is a direct digital sales channel for an off-plan apartment development. It replaces or supplements listings on imoti.net and imot.bg with a branded, owned platform where buyers can browse the full inventory, understand each apartment in detail, register interest, and book a consultation — all without leaving the site.

| Buyer Problem | Platform Solution |
| --- | --- |
| Cannot visualise an apartment that doesn't exist yet | 360° walkthrough of rendered interiors, room by room |
| Overwhelmed by listing portals with no context | Branded, focused site — only this development, deeply presented |
| No easy way to compare floors, orientations, price | Apartment finder with full filters, deep-linkable URLs |
| High friction to enquire — must call or email cold | Unit-specific lead forms, consultation booking, instant confirmation |
| Remote or diaspora buyers with no access to site | Full digital experience — shareable links, all info online |

## 1.2  Architecture Principles

- Self-hosted  Runs on a single €5.83/month Hetzner VPS. No cloud vendor lock-in. Full data ownership.

- Multi-building from day one  Every unit, lead, and event is scoped to a building_id. A second building is a CMS entry, not a code change.

- CMS-driven  Client manages availability, pricing, and content in Payload CMS without developer involvement.

- Digital twin as an add-on  The base platform ships and converts without the twin. Twin activates per typology when panoramas are ready.

- No recurring SaaS  No Matterport, no Cloudpano, no virtual tour subscription. Open-source viewer, self-hosted assets.

# 2  MVP — Base Platform (Track A)

Flat rate: €3,200 · Timeline: 12 weeks · 4 milestone payments · Full code and data ownership on delivery

## 2.1  Marketing Website & Brand Presence

A purpose-built marketing site representing the development — not a generic template. Key sections:

- Hero with development name, visual, and primary call to action

- Building overview: architectural concept, specification, construction timeline

- Photo gallery with full-screen lightbox and WebP-optimised images

- Location section with surrounding area context (no Google Maps API dependency)

- Developer profile and track record

- Contact section with general enquiry form and consultation booking

## 2.2  Apartment Finder

The core discovery tool. Buyers filter the full inventory and reach a specific unit detail page in two to three interactions.

| Filter | Detail |
| --- | --- |
| Number of bedrooms | Studio, 1-bed, 2-bed, 3-bed — pill selector |
| Floor level | Range slider with visual floor indicator |
| Orientation / view direction | Compass-based selector — N, S, E, W, SE, SW |
| Price range | Slider or min/max inputs. Hidden if admin toggles price visibility off. |
| Availability status | Available / Reserved / Sold — toggleable filter chips |
| Deep-linkable URLs | Every filter combination is encoded in the URL. Shareable and bookmarkable. |

Each unit card shows: unit code, typology, floor, orientation, size (sqm), price (if visible), and availability badge. Grid and list view toggle. Clicking opens the unit detail page.

## 2.3  Unit Detail Pages

- Full unit specification: type, floor, area, orientation, status, price

- Floorplan display with mobile pinch-to-zoom

- Lead capture form pre-filled with the unit code

- Link to the digital twin walkthrough for this typology (if add-on is active)

- Other units on the same floor or of the same typology

- SEO-optimised with full meta, canonical URL, and JSON-LD structured data

- Deep-linkable: /apartments/unit-204 is a shareable, indexable URL

## 2.4  CMS — Content Management

Payload CMS (self-hosted, open source) gives the client full control over content without requiring a developer. Collections managed by the client:

- Units: availability status, price, notes — updatable in real time

- Typologies: name, area, layout description, floorplan, specification

- Buildings: overview content, gallery, specification, construction updates

- Leads: view all captured leads directly in the CMS (read-only for non-admin roles)

- Globals: price visibility toggle, site-wide announcement bar, contact details

CMS changes trigger automatic ISR revalidation — the live site reflects updates within 60 seconds, with no manual rebuild or developer action required.

## 2.5  Lead System

- Unit-specific enquiry form on every unit detail page — pre-fills the unit of interest

- General enquiry form on the contact page

- Consultation booking via Cal.com embedded widget (self-hostable alternative to Calendly)

- All leads stored in PostgreSQL: timestamp, unit code, name, email, phone, source URL, UTM parameters

- Automatic email to buyer (confirmation) and to admin (new lead notification) via Resend

- CSV export of all leads from the admin panel

- Rate limiting and honeypot anti-spam — no reCAPTCHA, no Google dependency

## 2.6  Admin Panel

- Secure login at admin.pautalia.bg — separate subdomain, not publicly discoverable

- Two-factor authentication (TOTP — Google Authenticator / Authy compatible)

- Lead dashboard: total leads by date, by unit, by source — filterable table with date range

- Unit inventory: inline status update (Available → Reserved → Sold), price edit

- Global price visibility toggle with confirmation dialog

- CSV export: filtered or full lead export with all captured fields

## 2.7  Analytics & Privacy

- Plausible Analytics (self-hosted on same VPS) — cookieless, GDPR-compliant, no consent required

- Custom events tracked: walkthrough_start, lead.submitted, filter.used, unit.viewed, cta.clicked

- Cookie consent banner for any future third-party scripts — conditional loading

- Privacy policy page in Bulgarian and English

- No Google Analytics, no Facebook Pixel, no data sent to third-party servers

## 2.8  Feature Summary — MVP

| Feature | Status in MVP | Included |
| --- | --- | --- |
| Marketing website (all sections) | Full delivery | ✓ |
| Apartment finder with all filters | Full delivery | ✓ |
| Unit detail pages with SEO | Full delivery | ✓ |
| Payload CMS with client training | Full delivery | ✓ |
| Lead capture system (all forms) | Full delivery | ✓ |
| Consultation booking (Cal.com) | Full delivery | ✓ |
| Admin panel with 2FA | Full delivery | ✓ |
| Plausible analytics | Self-hosted, zero cost | ✓ |
| Mobile-first responsive design | 375px minimum, iOS/Android tested | ✓ |
| Security hardening + HTTPS | CSP, rate limits, honeypot, bcrypt | ✓ |
| Digital twin walkthrough | Separate add-on — Track B | Phase 2 |
| Agent portal with separate login | Phase 2 | Phase 2 |
| Multi-language (BG + EN) | Phase 2 — assess in discovery | Phase 2 |
| Payment / deposit processing | Out of scope — handled offline | Phase 2 |

# 3  Digital Twin Add-on (Track B)

First typology: €750 flat · Each additional typology: €110 · Separate contract per typology · Activates when panoramas are delivered by studio

The digital twin is an immersive 360° walkthrough of a furnished, rendered apartment. It allows buyers to stand in each room, look in any direction, navigate between rooms, read information about features and finishes, and register interest — all within the browser, on any device.

This is not a third-party service. The viewer is built on Photo Sphere Viewer (MIT license, open source) and runs entirely on the same VPS as the base platform. There is no per-tour fee, no platform license, and no data sent to external services.

## 3.1  Walkthrough Features — First Typology

| Feature | What the Buyer Experiences |
| --- | --- |
| Room-to-room navigation | Click navigation arrows or tap the floorplan to move between rooms. Transitions are instant. |
| Live floorplan overlay | A miniature floorplan sits in the corner, showing exactly where in the apartment the buyer is standing. Updates in real time as they move. |
| Information hotspots | Pinned labels highlight ceiling height, premium finishes, built-in features, and the view from each window. Tap to expand details. |
| Compass orientation | A compass indicator shows which direction the camera is facing — buyers understand sun exposure instantly. |
| Auto-rotate on idle | The panorama rotates slowly when the tour loads, giving an immediate sense of space. Stops on interaction. |
| Room gallery panel | A thumbnail strip lets buyers jump directly to any room without navigating through the apartment step by step. |
| In-tour lead capture | A persistent 'Register Interest' button opens a compact lead form inside the tour. Pre-filled with unit code and current room. |
| Multiresolution tile streaming | Panoramas load as a low-resolution base image instantly, then stream high-resolution tiles as the buyer pans and zooms. First frame appears in under 4 seconds. |
| Mobile: swipe & pinch | Full touch navigation on iOS Safari and Android Chrome. Pinch to zoom in on finishes and textures. |
| Analytics per room | Each room visit is tracked with duration. Admin sees which rooms buyers spend the most time in. |

## 3.2  Optional Add-ons (Phase 2, quoted separately)

- Day/Night lighting toggle  Two panorama sets per room (daylight + dusk). A toggle switches between them with a 1.5-second crossfade. Strong emotional impact — buyers imagine the apartment at night.

- Finish variant switcher  Multiple panorama sets per typology showing different flooring, kitchen colours, or material options. Buyers select their preferred finishes before construction completes.

- Share-this-view link  A share button copies a URL encoding the exact room and camera angle. Buyers share specific views with partners or family.

## 3.3  Asset Dependency

The digital twin requires one equirectangular panorama render per room per typology from the architectural rendering studio. The file specifications for the studio are covered in Section 8.

⚠ Hard dependency: the twin cannot begin development until panoramas are delivered. Delivery from the studio must be confirmed before signing the twin contract. Target delivery: Week 9 of the project (Sprint 5, Day 1).

# 4  Scaling Plan

The platform architecture is designed to support multi-building and multi-complex growth without architectural changes or code rewrites. Scaling is a matter of content entry and minimal configuration.

| Growth Scenario | Developer Hours | What Changes |
| --- | --- | --- |
| Building B — same complex, Kyustendil | 8h | CMS entry for building, typologies, and units. New folder under /assets/. URL /buildings/building-b/ works automatically. |
| New typology in any building | 3h | Payload CMS record only. No code changes needed. |
| Digital twin — new typology | 5h (€110) | Asset processing, rooms_config JSON, hotspot config, testing. Viewer code is unchanged. |
| Second complex — different city | 12h | Subdomain setup (e.g. sofia.pautalia.bg), Nginx routing, new building records in the same database, same codebase. |
| VPS upgrade (if needed) | 0h | Hetzner CX21 → CX31 (4 vCPU / 8GB, €13.10/mo). Supports 5+ buildings and 200+ concurrent users. Zero code changes. |
| White-label for another developer | 20h | New domain, new Tailwind brand tokens, separate Payload instance. Same codebase, different configuration. |

The architecture decisions that make this possible — building_id on all tables, namespaced asset paths, data-driven twin viewer, CMS-driven content — are built into the MVP from day one, not retrofitted later.

# 5  Technical Approach

## 5.1  Technology Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) + TypeScript + Tailwind CSS | Best-in-class SEO, ISR caching, React component model, TypeScript type safety |
| CMS | Payload CMS 2.x (self-hosted) | Self-hosted, TypeScript-native, no per-seat licensing, direct DB access |
| Database | PostgreSQL 15 | Relational, reliable, JSONB for rooms_config, excellent TypeScript support |
| 360° Viewer | Photo Sphere Viewer (PSV) — MIT license | Maintained plugin ecosystem, Plan plugin for floorplan, multiresolution tile adapter, React integration |
| Email | Resend + React Email | Free to 3,000/month, excellent deliverability, React templates |
| Analytics | Plausible Analytics CE (self-hosted) | Cookieless, GDPR-compliant, no consent banner needed, runs on VPS |
| Auth (admin) | iron-session + TOTP 2FA | Lightweight, no external service, session stored in encrypted cookie |
| Infrastructure | Hetzner CX21 + Docker Compose + Nginx | €5.83/month, all containers on isolated network, zero-downtime deploy |
| Backups | pg_dump → Hetzner Object Storage | Automated nightly, 30-day retention, S3-compatible restore |

## 5.2  Performance Targets

- Time to Interactive (4G mobile): under 3 seconds

- Digital twin first interactive frame: under 4 seconds (multiresolution tile streaming)

- Lighthouse Performance: ≥85  ·  Accessibility: ≥90  ·  SEO: ≥90

- All images served as WebP with lazy loading — no unoptimised assets

- ISR revalidation: CMS updates live on site within 60 seconds

## 5.3  Security

- HTTPS enforced on all routes (Let's Encrypt, auto-renewed)

- Admin panel on separate subdomain with TOTP 2-factor authentication

- Rate limiting on all POST endpoints — brute force and spam protection

- Honeypot anti-spam on lead forms — no reCAPTCHA, no Google dependency

- bcrypt password hashing (cost factor 12)

- Content Security Policy headers — XSS protection

- SHA-256 IP hashing for GDPR data minimisation on rate-limit records

# 6  What We Need from You

This section lists every client dependency by the week it is required. Late delivery of any starred item blocks the corresponding sprint.

| Week | Deliverable | Format / Notes |
| --- | --- | --- |
| W1 ★ | Company registration or representative for .bg domain | Required to register pautalia.bg. ICDSoft will need company name or QES signature. |
| W1 | Brand assets: logo (SVG or high-res PNG), brand colours, typography preferences | If no brand guidelines exist, Eryze Studio will propose a visual direction for approval. |
| W1 | Building name, project description, developer profile text | Draft text in Bulgarian — we handle copyediting and structuring. |
| W2 | Photography: building render(s) or site photography for hero and gallery | WebP preferred. Minimum 2000px wide. RAW or TIFF if retouching is needed. |
| W3 ★ | Homepage review and approval on staging | Client must approve design direction before development proceeds to Sprint 3. Triggers M2 payment. |
| W4 | Full unit inventory: unit codes, typologies, floors, orientations, sizes, prices | Excel or CSV. We import to database and configure in Payload CMS. |
| W4 | Floorplan images per typology (for display on unit detail pages) | SVG preferred for sharpness and zoom. PNG acceptable. One per typology. |
| W7 ★ | CMS sign-off: client can update unit status independently | Triggers M3 payment. Client must confirm CMS access is working before this milestone closes. |
| W9 ★ | PANORAMAS from rendering studio (if twin add-on is active) | 12000×6000px TIFF, equirectangular, one per room. See Section 8 for full spec. HARD BLOCK. |
| W11 ★ | Final UAT review and launch approval | Client walks through the live staging site and confirms go-live. Triggers M4 payment. |

★ items are hard dependencies. A late delivery pushes the corresponding sprint and may affect the overall launch date. We will flag any dependency risk at least one week in advance.

# 7  Investment & Payment Schedule

## 7.1  Base Platform — Track A

| Milestone | % | Amount | Due Trigger | What Is Delivered |
| --- | --- | --- | --- | --- |
| M1 — Project Kickoff | 30% | €960 | Contract signed + domains registered | Staging URL live, VPS provisioned, DB schema, .env complete |
| M2 — Design & Homepage | 25% | €800 | Homepage approved on staging | Full design system, all homepage sections, mobile-tested |
| M3 — Inventory & CMS | 25% | €800 | Client updates unit status in CMS | Finder, unit pages, CMS access, admin panel, price toggle |
| M4 — Live Launch | 20% | €640 | DNS cutover to pautalia.bg | Lead system, analytics, security, 48h monitoring, handover |
| TOTAL | 100% | €3,200 |  | Flat rate. Fixed scope. No hourly surprises. |

## 7.2  Digital Twin Add-on — Track B

Each typology is priced and contracted independently. The base platform does not need to wait for the twin.

| Package | Price | Payment Terms |
| --- | --- | --- |
| First Typology — Full Setup + Walkthrough | €750 | 50% on start (panoramas received) · 50% on delivery (staging approved) |
| Each Additional Typology | €110 | 50% on start · 50% on delivery |
| Add-on: Day/Night Toggle (per typology) | €132 | As above — requires double panorama set from studio |
| Add-on: Finish Variant Switcher (per typology) | €176 | As above — requires 2–3 panorama sets from studio |
| Add-on: Share-View Link (one-time) | €88 | 100% on delivery — no assets required |

## 7.3  Domains & Infrastructure

| Item | Year 1 | Annual (ongoing) | Notes |
| --- | --- | --- | --- |
| pautalia.com (Namecheap) | €13.98 | €17.98/yr | Register immediately. Redirect to pautalia.bg. |
| pautalia.bg (ICDSoft) | €37.00 | €37.00/yr | Primary domain. Requires BG company registration. Start Week 1. |
| pautalia.eu (Namecheap) | €5.84 | €8.78/yr | Register before second city launch. Phase 2. |
| Hetzner CX21 VPS | €69.96 | €69.96/yr | All platform services. Full stack in Docker. |
| Hetzner Object Storage | €12.00 | €12.00/yr | Database backups — 30-day retention. |
| Email — Resend free tier | €0 | €0/yr | Free to 3,000 emails/month. |
| Analytics — Plausible CE | €0 | €0/yr | Self-hosted on VPS. Zero extra cost. |
| ANNUAL TOTAL (after year 1) | €138.78 | €125.74/yr | .eu not included — Phase 2 |

# 8  Rendering Studio Brief

This section is a technical brief to be shared with the 3D architectural rendering studio before they begin panorama work. Every specification is required for correct integration with the digital twin viewer.

## 8.1  Panorama Format — Mandatory

| Specification | Required Value | Why it Matters |
| --- | --- | --- |
| Projection type | Equirectangular ONLY | Not cubemap. The viewer renders equirectangular natively. Cubemaps require conversion and cause quality loss. |
| Aspect ratio | 2:1 exactly (width = height × 2) | 12000px wide must be exactly 6000px tall. Any deviation distorts the sphere in the viewer. |
| Minimum resolution | 12000 × 6000 pixels | 6000×3000 is the absolute floor. 12000×6000 enables genuine zoom-in quality on finishes. Rendering time difference at the studio is negligible. |
| Delivery format | TIFF or PNG (lossless) | Do NOT deliver JPEG. We compress to WebP in our pipeline. JPEG double-compression creates visible artefacts at zoom. |
| Colour profile | sRGB | Rec.709 or Adobe RGB will shift colours in the browser. Export as sRGB. |
| Camera height | 1.60m above finished floor level | Standing eye level. Not bird's eye. The viewer simulates a person standing in the room. |
| Camera tilt | Exactly 0° — level horizon | A tilted camera creates a warped sphere. The horizon must sit at exactly 50% of image height. |
| 360° coverage | Full 360° horizontal + 180° vertical | Some renderers cut the nadir (directly below camera). Include it or provide a branded nadir cap. |
| Window views | Render realistic exterior through windows | Do not overexpose or blank windows. The view from the balcony is a primary selling point. |

## 8.2  File Naming — Must Match Room IDs

The developer will provide a definitive room ID list before rendering begins. Filenames must match exactly. Example for a 2-bedroom typology:

- living-room.tiff

- kitchen.tiff

- bedroom-1.tiff

- bedroom-2.tiff

- bathroom-1.tiff

- hallway.tiff

- balcony.tiff

Folder structure: building-a / 2bed-type-a / living-room.tiff

## 8.3  Delivery Deadline

⚠ Panoramas must be delivered by Week 9 (Sprint 5, Day 1). This is a hard block on digital twin development. Late delivery from the studio delays the twin delivery by the same number of days. Confirm the studio's timeline before signing the twin contract.

# 9  Next Steps

To move forward:

1.  Review this proposal and raise any questions or scope adjustments

2.  Agree on the MVP scope — Track A is the recommended starting point

3.  Sign the service agreement (Track A contract sent separately)

4.  Register pautalia.com (Namecheap — can be done today, €13.98)

5.  Start pautalia.bg registration process (requires company or QES)

6.  M1 payment triggers project kickoff and VPS provisioning

7.  Agree timeline with architectural rendering studio if twin add-on is in scope

Anastasia Georgieva Eryze Studio anastasia@eryze.studio eryze.studio